Expected Route and Timeline for Certification

* OEH Head Office review of CZMP and sending to Coastal Panel for review:

Probably 1 month, but historical worst case has been 6 months

* Coastal Panel review and send recommendations to Minister:

4 to 6 weeks

* Minister’s Office review and certification:

1 month plus

* **Overall:**

**Allowing for the Christmas-New Year slow down, our best guess for a Certified CZMP is 1st-quarter 2017**.